# Project Charter

# Software Project Charter (PMBOK Aligned)

This charter is developed according to PMI PMBOK standards (Develop Project Charter – Integration Management).

Project Name: Charity Organization

Date: 15 March 2026

Project Sponsor UNICEF

Project Manager: Jana Hassan & Seif Ahmed

Version: 1.0

Contents

Software Project Charter (PMBOK Aligned)	1

1. Project Purpose / Justification	4

Business Need / Problem:	4

Strategic Alignment:	4

Expected Benefits:	4

2. Measurable Project Objectives and Success Criteria	4

3. High-Level Requirements	5

Functional Requirements	5

Non-Functional Requirements	5

Performance	5

Usability	5

Reliability	5

Security	6

Compatibility	6

4. High-Level Project Description and Boundaries	6

Scope Includes:	6

Out of Scope:	6

5. High-Level Risks	6

6. Summary Milestone Schedule	7

7. Summary Budget	7

Cost Breakdown:	7

8. Key Stakeholders	8

9. Project Approval Requirements	8

10. Assigned Project Manager and Authority Level	8

11. Assumptions and Constraints	8

Assumptions:	8

Constraints:	9

12. Exit / Closure Criteria	9

13. Signatures	9

# 1. Project Purpose / Justification

### Business Need / Problem:

Many small charity organizations lack a professional digital presence to:

- Share mission and impact stories

- Collect online donations

- Recruit volunteers

- Promote events and projects

Without an effective website, fundraising and community engagement are limited.

### Strategic Alignment:

This project supports:

- Digital transformation initiatives

- Community engagement and social responsibility

- Increasing transparency in charitable operations

### Expected Benefits:

- Increase donation accessibility by 40%

- Improve volunteer registration efficiency by 50%

- Provide structured showcase for impact stories and events

- Enhance organization credibility and public trust

# 2. Measurable Project Objectives and Success Criteria

Objective 1

Complete the design and development of the charity organization website front-end no later than 30 June 2026.

Objective 2

Implement and fully integrate all core website pages (Home, About, Projects, Impact Stories, Donation Form, Volunteer Sign-Up, Events Calendar, Contact Page) with error-free navigation by 25 May 2026.

Objective 3

Ensure the website achieves a maximum page load time of under 3 seconds on standard desktop browsers (Chrome and Edge) during testing by 15 June 2026.

Objective 4

Validate 100% of donation and volunteer forms using front-end validation rules (required fields, email format, phone format) before final submission on 21 June 2026.

# 3. High-Level Requirements

## Functional Requirements

- The system shall present the organization’s mission, vision, and impact information.

- The system shall display charity projects and impact stories.

- The system shall allow users to submit donation requests through an online form.

- The system shall allow users to register as volunteers.

- The system shall display upcoming events.

- The system shall provide a contact mechanism for user inquiries.

- The system shall provide navigation between all website pages.

## Non-Functional Requirements

### Performance

- The system shall load each web page within 3 seconds under normal browsing conditions.

### Usability

- The system shall provide a responsive design compatible with desktop and mobile devices.

- The system shall ensure clear layout, readable fonts, and proper content organization for ease of use.

### Reliability

- The system shall function without critical front-end errors during testing and demonstration.

- The system shall ensure all navigation links operate correctly without broken pages.

### Security

- The system shall validate required input fields in online forms before submission.

- The system shall validate email and phone number formats to reduce invalid entries.

### Compatibility

- The system shall function properly on modern web browsers including Google Chrome and Microsoft Edge.

# 4. High-Level Project Description and Boundaries

## Scope Includes:

- Front-end UI/UX design of the charity website

- Development using HTML, CSS, and JavaScript

- Creation of all defined website pages

- Implementation of responsive design

- Implementation of front-end form validation

- Implementing basic backend development to support website functionality and data processing.

- Testing the website and fixing bugs before final submission.

## Out of Scope:

- Hosting or deploying the website on a live server.

- Developing a native mobile application (iOS or Android version).

- Implementing advanced third-party integrations beyond the core backend functionality.

- Integrating a real payment gateway for actual financial transactions (donations will be simulated only).

# 5. High-Level Risks

- Schedule Risk:
Limited availability or absence of team members during lab sessions may delay development activities.

- Planning Risk:
Underestimation of time required for UI design, responsiveness, and testing may impact the completion timeline.

- Technical Risk:
Browser compatibility issues may cause layout inconsistencies across different platforms.

- Scope Risk :
Addition of unplanned features beyond the approved front-end scope may affect schedule and quality.

- Quality Risk:
Insufficient testing before submission may result in undetected navigation errors or form validation issues.

# 6. Summary Milestone Schedule

The project will follow the timeline below:

- 1 April 2026: Project initiation and charter approval

- 7 April 2026: Requirements finalization

- 20 April 2026: UI/UX design completion

- 25 May 2026: Completion of core website page development

- 1 June 2026: Forms and validation implementation completed

- 15 June 2026: Testing and debugging finalized

- 21 June 2026: Final submission and project presentation

# 7. Summary Budget

Estimated Budget: $4,000

### Cost Breakdown:

- UI/UX Design Effort: $1,200

- Front-End Development Effort: $1,800

- Testing and Quality Assurance: $600

- Project Documentation & Management: $400

# 8. Key Stakeholders

- Sponsor: Charity Board of Directors / Executive Director

- Customers/Users: Community members, prospective donors, and volunteers.

- Project Team: Web Design and Development Team.

# 9. Project Approval Requirements

Project approval will require:

- Completion of all agreed functional and non-functional requirements.

- Successful implementation of all website pages and navigation.

- Verification that forms include proper front-end validation.

- Successful testing with no critical errors or broken links.

- Formal acceptance by the Project Sponsor.

- Final evaluation and approval by the Project Sponsor .

# 10. Assigned Project Manager and Authority Level

The Project Manager is assigned full responsibility for planning, execution, monitoring, and closing of the project.

The Project Manager has authority to:

- Assign and manage tasks among team members.

- Approve design and layout decisions.

- Monitor progress against the schedule.

- Manage the estimated project budget .

- Approve minor scope adjustments that do not impact final deadline.

Major scope changes require sponsor approval.

# 11. Assumptions and Constraints

## Assumptions:

- All team members will actively participate in development activities.

- Required development tools (HTML, CSS, JavaScript, IDE) are available.

- Sponsor feedback will be provided in a timely manner.

## Constraints:

- Fixed completion deadline of 21 June 2026.

- Total project budget is limited to $4,000

- Mobile application version of the website is out of scope.

# 12. Exit / Closure Criteria

The project will be considered complete when:

- All defined deliverables are completed and documented.

- All website pages function correctly without critical defects.

- Navigation and forms operate as intended.

- Final testing is completed successfully.

- All required project management documents are submitted.

- Formal acceptance is received from the Project Sponsor .

# 13. Signatures

Help Note: Formal authorization signatures required to officially initiate the project.

Example:

Project Sponsor: ____________________ Date: __________

Project Manager: ____________________ Date: __________

Customer Representative: ____________________ Date: __________