## Charity Organization Website

## Responsibility Assignment Matrix (RAM)

| OBS Units ↓ / WBS Activities → | 1.1 Project management | 1.2 Requirement & Design | 1.3 Platform Developments | 1.4 Feature integration | 1.5 Testing & QA | 1.6 Deploy & Launch |
| --- | --- | --- | --- | --- | --- | --- |
| Project Management | RP | R | R | R | R | RP |
| Design & UX Team |  | RP | P | P |  |  |
| Front-End Dev |  | P | P | P | P | P |
| Back-End Dev |  | P | RP | RP | P | P |
| Quality Assurance |  |  | P | P | RP | P |
| Sponsor (UNICEF) | R | P |  |  | P | R |

## RACI Chart

|  | Project Manager (Jana / Seif) | Design & UX | Front-End Dev | Back-End Dev | QA Engineer | Sponsor (UNICEF) |
| --- | --- | --- | --- | --- | --- | --- |
| 1.1.1 Project Planning & Scoping | A | I | I | I | I | C |
| 1.1.2 Team & Resource Management | A | R | R | R | R | I |
| 1.1.3 Project Tracking & Stakeholder Rep. | R | I | I | I | I | A |
| 1.2.1 Stakeholder Workshops & Req. Gathering | A | R | C | C | I | R |
| 1.2.2 System Architecture & Database Design | A | C | C | R | I | I |
| 1.2.3 UI/UX Wireframing & Prototyping | A | R | C | I | I | C |
| 1.3.1 Core Infrastructure & Backend Setup | A | I | C | R | I | I |
| 1.3.2 User Authentication & Profile Mgmt | A | I | R | R | C | I |
| 1.3.3 Main Dashboard — Admin View | A | C | R | R | C | I |
| 1.3.4 User Dashboard — User View | A | C | R | R | C | I |
| 1.3.5 Donations Panel | A | I | R | R | C | I |
| 1.4.1 Content Management System | A | C | R | R | C | I |
| 1.4.2 Volunteer & Event Management Module | A | C | R | R | C | I |
| 1.4.3 Simulated Donation Form | A | R | R | C | C | I |
| 1.5.1 Test Planning & Case Development | A | I | C | C | R | I |
| 1.5.2 Unit & Integration Testing | A | I | R | R | R | I |
| 1.5.3 System & (UAT) | A | I | C | C | R | R |
| 1.5.4 Security & Performance Testing | A | I | C | C | R | I |
| 1.6.1 Final Testing Environment Setup | A | I | R | R | C | I |
| 1.6.2 Content Population & Final Review | A | R | R | C | C | C |
| 1.6.3 User Training & Documentation | R | I | I | I | I | A |
| 1.6.4 Final Presentation & Sponsor Sign-Off | R | I | I | I | I | A |