# Project Scope Baseline

Project Name: Charity Organization

Date Prepared: 15 March 2026

Prepared by: Jana Hassan & Seif Ahmed

## 1. Introduction

This document provides a brief overview of the Scope Baseline for the Charity Organization website project. It serves as the formal definition of the project scope and will be used as a reference point for managing the project and controlling scope changes. This document includes the Project Scope Statement, the Work Breakdown Structure (WBS), and the WBS Dictionary, which together define the entire scope of the project.

## 2. Project Scope Statement

The Project Scope Statement is the narrative heart of your Scope Baseline. It should be written in clear, professional language that can be understood by all stakeholders.

### 2.1. Project Justification

Many small charity organizations lack a professional digital presence to:

- Share mission and impact stories

- Collect online donations

- Recruit volunteers

- Promote events and projects

Without an effective website, fundraising and community engagement are limited.

### Strategic Alignment:

This project supports:

- Digital transformation initiatives

- Community engagement and social responsibility

- Increasing transparency in charitable operations

### Expected Benefits:

- Increase donation accessibility by 40%

- Improve volunteer registration efficiency by 50%

- Provide structured showcase for impact stories and events

- Enhance organization credibility and public trust

### 2.2. Product Scope Description

The Charity Organization website will be a comprehensive, front-end web application built using HTML, CSS, and JavaScript with basic backend support. It will enable the organization to present its mission, vision, and impact to the public. The platform’s core functionality will include a Home page, About page, Projects and Impact Stories sections, an online Donation Form, a Volunteer Sign-Up page, an Events Calendar, and a Contact Page. All pages will feature responsive design compatible with both desktop and mobile devices. Front-end form validation will ensure that donation and volunteer submissions are complete and correctly formatted before submission. The system will be designed with a clean, intuitive user interface to ensure a high-quality user experience and increase community engagement.

### 2.3. Project Deliverables

- Functional Charity Website: A fully developed and operational web application presenting the charity’s mission and services to the public.

- Donation & Volunteer Forms: Online forms with validation enabling users to submit donation requests and register as volunteers.

- Events & Projects Pages: Dedicated pages showcasing charity projects, impact stories, and an upcoming events calendar.

- Responsive UI/UX Design: A fully responsive design compatible with desktop and mobile devices, ensuring an accessible and visually appealing experience.

- Project Documentation: Complete project management documents including scope baseline, test reports, and final submission documentation.

### 2.4. Project Exclusions

- Native Mobile Application: This project does not include the development of a native iOS or Android application. The website will, however, be mobile-responsive.

- Live Server Hosting & Deployment: Hosting or deploying the website on a live production server is not included in this project.

- Real Payment Gateway Integration: Integrating a real payment gateway for actual financial transactions is out of scope; donations will be simulated only.

- Advanced Third-Party Integrations: Implementing advanced third-party integrations beyond core backend functionality is not included in this project.

### 2.5. Constraints

| Constraint Category | Description |
| --- | --- |
| Schedule | The website must be completed and submitted by 21 June 2026, which is the project deadline. |
| Budget | The total budget is $4,000 and cannot be exceeded. Cost breakdown: UI/UX Design $1,200; Front-End Development $1,800; Testing & QA $600; Documentation & Management $400. |
| Resources | The project team consists of Jana Hassan and Seif Ahmed as Project Managers, with a web design and development team. All team members must actively participate in development activities. |
| Technology | The website must be developed using HTML, CSS, and JavaScript for the front-end, with basic backend development. Development tools (IDE, browsers) must be available throughout the project. |

### 2.6. Assumptions

- All team members will actively participate in development activities and attend scheduled lab sessions throughout the project duration.

- Required development tools including HTML, CSS, JavaScript editors, and modern browsers (Chrome and Edge) will be available to all team members throughout the project.

- Sponsor (UNICEF) feedback will be provided in a timely manner to avoid delays in design and development activities.

- The project scope remains stable and no new features will be added beyond the approved front-end and basic backend scope without formal sponsor approval.

### 2.7. Project Acceptance Criteria

- All defined website pages (Home, About, Projects, Impact Stories, Donation Form, Volunteer Sign-Up, Events Calendar, Contact) must be implemented with error-free navigation by 25 May 2026.

- The website must achieve a maximum page load time of under 3 seconds on standard desktop browsers (Chrome and Edge) during testing by 15 June 2026.

- 100% of donation and volunteer forms must pass front-end validation (required fields, email format, phone format) before final submission by 21 June 2026.

- Final testing must be completed successfully with no critical errors or broken navigation links, and formal acceptance must be received from the Project Sponsor (UNICEF).

## 3. Work Breakdown Structure (WBS)

1.0 Charity Organization Website

1.1 Project Management

1.1.1 Project Planning & Scoping

1.1.2 Team & Resource Management

1.1.3 Project Tracking & Stakeholder Reporting

1.2 Requirements & Design

1.2.1 Stakeholder Workshops & Requirements Gathering

1.2.2 System Architecture & Database Design

1.2.3 UI/UX Wireframing & Prototyping

1.3 Platform Development

1.3.1 Core Infrastructure & Backend Setup

1.3.2 User Authentication & Profile Management Module

1.3.3 Main Dashboard & Management Module (Admin View)

1.3.4   User Dashboard (User View)

1.3.5   Donations Panel

1.4 Feature Integration

1.4.1   Content Management System (Announcements, Reports, Media)

1.4.2   Volunteer & Event Management Module

1.4.3 Payment Gateway Integration

1.5 Testing & Quality Assurance

1.5.1 Test Planning & Case Development

1.5.2 Unit & Integration Testing

1.5.3 System & User Acceptance Testing (UAT)

1.5.4 Security & Performance Testing

1.6 Deployment & Launch

1.6.1 Production Environment Setup & Configuration

1.6.2 Data Migration & Content Loading

1.6.3 User Training & Documentation

1.6.4 Go-Live & Post-Launch Support

## 4. WBS Dictionary

| WBS Code | Element Name | Description of Work | Deliverable(s) | Estimated Hours | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Project Management | Overseeing all project activities, including planning, execution, and closure, to ensure the project is delivered on time and within budget. | Project Plan, Status Reports, Budget Tracker | 200 | Project delivered within 10% of budget and schedule. |
| 1.1.1 | Project Planning & Scoping | Creation of all foundational project documents, including the project charter, scope baseline, and detailed project schedule. | Scope Baseline, Project Schedule | 60 | All documents approved by the project sponsor. |
| 1.2 | Requirements & Design | Defining the detailed functional and technical requirements of the platform and creating the complete system architecture and user interface design. | System Design Document, UI Prototypes | 300 | Design documents and prototypes approved by stakeholders. |
| 1.2.3 | UI/UX Wireframing & Prototyping | Creating low-fidelity wireframes and high-fidelity interactive prototypes for all user-facing pages of the platform. | Interactive Prototype, Style Guide | 120 | Prototype achieves a user satisfaction score of >85% in usability testing. |
| 1.3 | Platform Development | The core engineering work to build the backend and frontend of the Charity Organization Website, including all major user-facing modules. | Source Code for all Modules | 1200 | All code passes review with less than 5% rework. |
| 1.3.2 | User Authentication & Profile Management | Developing the user authentication system allowing community members to register, log in, and manage their profiles for accessing donation and volunteer features. | Functional User Login & Profile System | 200 | Users can successfully register, log in, and update their profiles. |
| 1.4 | Feature Integration | Integrating key features such as the content management system, Volunteer & Event Management Module and Payment Gateway Integration (Stripe) | Integrated Platform Features | 500 | All features are fully functional and integrated without data loss. |
| 1.4.3 | Payment Gateway Integration | Implementing a simulated donation payment flow using front-end forms. No real payment gateway is integrated; transactions are processed as simulations only. | Functional Payment System | 150 | System can process test transactions successfully and securely. |
| 1.5 | Testing & QA | Executing a comprehensive testing strategy to ensure the platform is robust, secure, and meets all requirements. | Test Reports, Bug Tracker | 400 | No critical or high-severity bugs in production. |
| 1.5.3 | System & UAT | End-to-end testing of the fully integrated system by the QA team and a select group of end-users. | UAT Sign-off Document | 100 | UAT completed with a 95% pass rate on test cases. |
| 1.6 | Deployment & Launch | Completing all final documentation, conducting final testing and bug fixing, obtaining formal sponsor review and acceptance, and presenting the finished charity website. | Completed Website & Final Submission | 250 | Successful final submission with all documents complete and formal sponsor acceptance received. |
| 1.6.4 | Go-Live & Post-Launch Support | Delivering the final project presentation to the sponsor and stakeholders, demonstrating all website functionality and submitting all required project management documentation. | Project Presentation & Sponsor Sign-off | 80 | Presentation delivered successfully and formal acceptance received from Project Sponsor (UNICEF). |

Jira Link :  https://miuegypt-team9.atlassian.net/jira/software/c/projects/CO/boards/37?atlOrigin=eyJpIjoiMjhjZGExYWIzMmE5NGIyYmE4OTAxYWFmNjk1MTk5YjUiLCJwIjoiaiJ9

## 5. Approval and Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Jana Hassan & Seif ahmed | JANA SEIF | 1 MARCH 2026 1 MARCH 2026 |
| Project Sponsor | UNICEF | UNICEF | 1 MARCH 2026 |